## Slide 1
Information Technology Council Update
April 2014

## Slide 2
Information Technology Council Update
Mission
Provide a reliable, effective information technology environment supported by transparent governance and policies, budgets, and practices that support and foster innovation, operational efficiencies, and exceptional support and services to the campus community.

## Slide 3
Information Technology Council Update
Four Subcommittees
Goal A: Governance & Budget
Goal B: IT Infrastructure
Goal C: Support & Services
Goal D: Operations

## Slide 4
Information Technology Council Update
Goal A: Governance & Budget
Establish an Information Technology Council for review and recommendations regarding IT policies, project requests, and budgets.
Align IT operating budgets and project requests with University strategic goals.
Create awareness of the needs of the University community for IT support through discussions of global technology trends in higher education and local technology needs.
Committee Members:
Scott Butterfield
Naulbert Nolan
John Bryan
Jeff Jacobs
Norman Grizzell - Chair

## Slide 5
Information Technology Council Update
2014 Planned Activity
Activity Status
Create ITC web page
Establish Year End project requests deadlines
Recommend IT projects
Refine IT project risk assessment and rating tool
A robust website has been developed (http://www.clayton.edu/itc). Website has recently been redesigned to encourage better engagement of campus
  “Did You Know” topics
  Links pointing to documents
IT Equipment Procurement and Support Services projects lead by Georgia Institute of Technology’s Enterprise Innovation Institute
IT Request process documents available on the ITC website
Implement 5 Year OITS strategic budget and planning process
Conducted campus wide department by department inventory of IT equipment
IT Equipment Replacement Funding Budget Request Process developed with Business Operations/Budget And Finance
Student Technology Fee request for FY2015 completed and submitted
OITS budget request completed

## Slide 6
Information Technology Council Update
2014 Planned Activity
Activity Status
Review all existing IT policies and align with BOR and CSU plans and policies.
IT Procurement Process mapping and realignment
Established new IT small-purchase accounts for improved tracking
Appropriate use by students, staff, and faculty of social media and other emerging technologies.
Bring Your Own Device (BYOD)
Completed Nov. 2013
Implemented March 2014
Guidelines currently in place. External Relations has been researching policy content and hopes to have new policies in place by the end of spring 2014.
BOR Target Oct. 2014; will become 2015 project for implementation.
Develop and ratify ITC Charter
Completed and signed Jan. 2014
Annual review and revisions will be performed at May G&B meeting.

## Slide 7
Information Technology Council Update
Recruiting to begin right away with plans to begin Fall 2014. Possible topics include:
Shared funding of software purchases, as appropriate
ADA compliance of systems output (reports, web pages, etc.)
Dropbox policies concerning storage of protected information (FERPA, HIPPA, credit card info, etc.)
Inventory control/loss prevention of CSU-owned laptops in classrooms
Establish policy concerning the purchase of user training for new software purchases
2015 Proposed Activity
Comments
Implement Policies and Procedures
Develop Academic IT Advisory Council
BYOD policy implementation process currently under review by CIOs. Mandatory CSU IT Security Training will be required.
Laptop policy will be reviewed.
Other existing policies will be selected for review.

## Slide 8
Information Technology Council Update
Goal B: INFRASTRUCTURE
Develop a system support plan for each technology including details concerning staffing, service level agreements, and appropriate documentation.
Develop and implement a management methodology that includes lifecycle planning, risk management, change management, and inventory management, to provide reliable access to information resources.
Provide a means for integrating appropriate technology trends and user preferences into planned infrastructure improvements.
Committee Members:
Tom Marshall
Dan Newcombe
Leon Wheeler
Joshua Davis (SGA president)
Muhammad Rahman – Chair

## Slide 9
Information Technology Council Update
2014 Planned Activity
Activity Status
Develop a CSU Information Technology Catalog which contains a detailed inventory of all the significant technology components used at CSU.
Process to be formalized in 2015..
Develop a robust technology change management process that will guide the introduction and changes to the hardware, software, and systems required to support CSU’s technology needs.
Develop a robust technology lifecycle methodology for each type of technology component intended to be introduced into the technology footprint at CSU.
Status : Begun
Basic Technologies known – work continues
Basic inventory exists.
Methodology - incomplete
Formulation 2015

## Slide 10
Information Technology Council Update
2014 Planned Activity
Activity Status
Develop support plans for every major component in our technology footprint
No Progress – requires participation of Academic Tech Committee
Basic inventory conducted of all departments – some discussion as to formalizing a refresh budget
Incomplete - SLAs exist for major components (need inventory). Formalization 2015.
Review and update replacement criteria for faculty, staff and instructional hardware/software in collaboration with the Academic IT
Create a plan to develop and deploy applications for mobile (i.e. smartphone) devices
No progress
Develop a plan to create standards for future design and remodeling of learning spaces
Not started – requires participation of Academic Technology Committee

## Slide 11
Information Technology Council Update
2014 Planned Activity
Activity Status
Develop and implement a risk analysis process for all significant components in our technology footprint.
Initial review of reported wireless issues – complete.
Hired new staff to assist with wireless issues
RFI in draft to solicit info from vendors
No Progress
Develop a plan to optimize wireless access for faculty, students and staff.

## Slide 12
Information Technology Council Update
2015 Planned Activity
Activity Status
Develop a CSU Information Technology Catalog which contains a detailed inventory of all the significant technology components used at CSU.
Document process, present to ITC for adoption.
Develop a robust technology change management process that will guide the introduction and changes to the hardware, software, and systems required to support CSU’s technology needs.
Develop a robust technology lifecycle methodology for each type of technology component intended to be introduced into the technology footprint at CSU.
Complete Step 1 – Core Enterprise Catalog
Document methodology, populate plan document with components. Present to ITC.

## Slide 13
Information Technology Council Update
2015 Planned Activity
Activity Status
Develop support plans for every major component in our technology footprint
Set criteria with input from all stakeholders.
Develop plan – gain approval via ITC Policy process.
Catalog existing SLAs by major components – focusing on core enterprise technologies. Identify gaps to be filled.
Review and update replacement criteria for faculty, staff and instructional hardware/software in collaboration with the Academic IT
Create a plan to develop and deploy applications for mobile (i.e. smartphone) devices
Conduct Peer review of successful native apps.
Begin discussions with faculty and students as to needs/wishes.
Develop a plan to create standards for future design and remodeling of learning spaces
Activate Academic Technology Committee
Assess current space per criteria agreed upon by stakeholders
Identify successes of peer institutions

## Slide 14
Information Technology Council Update
2014 Planned Activity
Activity Status
Develop and implement a risk analysis process for all significant components in our technology footprint.
Publish RFI in Summer 2014
Develop plan to deal with infrastructure using resources – Q1
Gain ITC approval – Q2
Edit Plan per RFI knowledge
Document and review current processes/criteria with ITC
Amend and review with stakeholders
Publish
Develop a plan to optimize wireless access for faculty, students and staff.

## Slide 15
Information Technology Council Update
Goal C: Support & Services
Effectively support market-driven technologies employed by the campus community to support their diverse work, educational and social activities.
Create a training and support infrastructure that prepares campus community members to succeed and addresses the variety of needs of a diverse population.
Provide knowledge-sharing tools and processes to support sharing of best practices and lessons learned.
Committee Members:
Paul Bailey
Dolores Cox
Shannon Thomas
Jason Burns
Jill Lane
Karen LaMarsh-Chair

## Slide 16
Information Technology Council Update
2014 Planned Activity
Activity Status
Effectively support market-driven technologies employed by the campus community
WebEx bandwidth and audio issues resolved.
Investigate UWG implementation of E-core and D2L
Extended support assessment
Customer service quality
Completed. CID website has WebEx support from vendor
Completed. CID website with LMS documentation and training.
Online survey conducted and closed on 4.17.14. Results to be analyzed and presented to ITC
In process. Dashboard being developed and will be presented to ITC in June.

## Slide 17
Information Technology Council Update
2014 Planned Activity
Activity Status
Create a training and support infrastructure
DNN is not user-friendly
Online skills assessment for students
New systems requested: Degree Works, Student Success, and Dragon Speaking
DNN and D2L training with effective tutorials and FAQs are provided. Once a month DNN training as refreshers for those that need help has been implemented. May try identifying the Faculty Super User’s Group to help facilitate and promote increase use of functionalities (contact information and office hours already on campus site).
Negotiation and arrangements are being made to make Smarter Measure available to campus through SRS to assess online learning readiness.
C. Degree Works training for 150 people completed.

## Slide 18
Information Technology Council Update
Completed. Access to student date from Banner may be granted by Administrative Systems.
2014 Planned Activity
Activity Status
Provide knowledge-sharing tools and processes
Common data sets for advising, enrollments, and access for power users.

## Slide 19
Information Technology Council Update
2015 Proposed Activity
Comments
Effectively support market-driven technologies employed by the campus community
Develop Faculty Super User Group to create best practices for D2L and DNN.
Partner with IT Academic Committee to determine priorities.
  Student online skills assessment
  Applications training
  Wireless access
  LMS faculty access
  LANDesk support of MAC
  Respondus training for faculty

## Slide 20
Information Technology Council Update
2015 Proposed Activity
Comments
Create a training and support infrastructure
Provide training to support new Bring Your Own Device (BYOD) policy.
OITS Staffing issues - Extended support assessment, Peer institution support models, IT Staff retention, IT student staffing.
Monitor HUB trouble ticket reports and implement best practices to resolve.
Develop training and certification opportunities.

## Slide 21
Information Technology Council Update
2015 Proposed Activity
Comments
Provide knowledge-sharing tools and processes.
Create a communication plan to disseminate information and updates.
Possibly hold Technology Town Hall Meetings for proposed topics - IT ordering process, Google drive, Dropbox, apps supported by campus.
We need to develop a list of available BANNER queries and a campus wide communication on how to use them and obtain access permissions. Training can be facilitated by the Support & Services Committee.
Possibly create a Faculty User Group for Crystal Reports.

## Slide 22
Information Technology Council Update
GOAL D: OPERATIONS
Leverage IT to improve the effectiveness and efficiency of academic programs, campus operations, and other services.
Implement continuous improvement of knowledge and information management concerning teaching, research, operations and services.
Expand use of information technology to improve decision making by providing simpler and more reliable access to information and knowledge.
Committee Members:
Jason Burns
Joshua Davis
Gordon Baker
Jeff Jacobs - Chair

## Slide 23
Information Technology Council Update
2014 Planned Activity
Activity Status
Create a plan to develop a medium and process for knowledge exchange to foster communities of practice employed by students, faculty and staff to share lessons learned and to access support from their peers.
Limited information gathered from administrative heads; defer to FY 2015.
Implement self-service for basic IT support; campus learning systems (i.e. Desire2Learn, Degreeworks); support services, etc. - for students, faculty and staff. Aim for creating efficient, effective and convenient services online, anytime.
Deferred to FY 2015
Deferred to FY 2015 – Academic Technology Committee
Implement process to accelerate incorporation of technology to enhance teaching effectiveness (online, hybrid, traditional classes).

## Slide 24
Information Technology Council Update
2014 Planned Activity
Activity Status
Improve access to online resources and provide instruction to continually improve the capability of students to employ online resources efficiently; to discern the quality of information presented; and to synthesize knowledge from many resources.
Smarter Measure contract identified -- FY 2015 - Work with CID, etc. to design and implement pilot
Analysis of Procurement process complete -- Implementation of automation on hold until IT resources made available

## Slide 25
Information Technology Council Update
2015 Planned Activity
Activity Status
Create a plan to develop a medium and process for knowledge exchange to foster communities of practice employed by students, faculty and staff to share lessons learned and to access support from their peers.
Enlist various stakeholders and constituencies to outline areas of interest and preferred mediums of information exchange.
Implement self-service for basic IT support; campus learning systems (i.e. Desire2Learn, Degreeworks); support services, etc. - for students, faculty and staff. Aim for creating efficient, effective and convenient services online, anytime.
Initial dashboard metrics from HUB identified. Collaborate with HUB services to assess current service delivery, customer services feedback, and goals for service enhancement. This may involved campus-wide assessment of all affected constituencies.
Work with new - Academic Technology Committee.
Implement process to accelerate incorporation of technology to enhance teaching effectiveness (online, hybrid, traditional classes).

## Slide 26
Information Technology Council Update
2015 Planned Activity
Activity Status
Improve access to online resources and provide instruction to continually improve the capability of students to employ online resources efficiently; to discern the quality of information presented; and to synthesize knowledge from many resources.
Monitor pilot implementation, work with CID and others to assess online training tools to help students acquire necessary skills
Implement procurement process improvements. Identify other areas of improvement --
Provide online processes to capture information currently captured in paper form with an emphasis on improved efficiencies through review and automation of workflow, data capture and data analysis.